External Fleet

Feature Requests & Requirements

Draft for review

Scope: Unless stated otherwise, every item applies to BOTH the mobile app and the web (Travel Desk) portal.

Status: Priorities, difficulty, and open questions below are proposals to confirm before build.

## How to read this document

Priority

| Tier | Meaning |
| --- | --- |
| P0 | High value, low effort — quick wins. Do first. |
| P1 | Important, medium effort or has a dependency. Do next. |
| P2 | Large / integration-heavy. Plan and scope separately. |

Difficulty (effort)

| Badge | Meaning |
| --- | --- |
| S | Small — UI / logic tweak, no schema change. |
| M | Medium — new fields, cross app+web wiring, some backend. |
| L | Large — new schema / roles, auth, or third-party integration. |

Surface = where the change lands: App, Web, Backend (Convex), IAM.

## Master summary

| ID | Module | Item | Pri | Diff | Surface |
| --- | --- | --- | --- | --- | --- |
| V1 | Vehicle | Remove Model and Model Year from the add form | P0 | S | App · Web |
| V2 | Vehicle | Vehicle Type limited to SUV / Sedan / Hatchback | P0 | S | App · Web |
| V3 | Vehicle | Vehicle number optional on create | P0 | S | App · Web · Backend |
| V4 | Vehicle | Auto-fetch seating capacity for a vehicle | P1 | M | App · Web · Backend |
| V5 | Vehicle | Create a vehicle inline from Trips (like inline add-driver) | P1 | M | App · Web |
| D1 | Driver | Add OLD / NEW category when adding a driver | P1 | S–M | App · Web · Backend |
| T1 | Trips | Show date & time (from CP outcome / direct CP) while assigning | P0 | S–M | App · Web |
| T2 | Trips | Highlight reassigned / edited trip cards distinctly | P0 | S–M | App · Web · Backend |
| T3 | Trips | Expiry extends to end of day, not the moment time crosses | P0 | S–M | App · Web · Backend |
| T4 | Trips | Extra-km field in completion, auto-priced by per-km rate | P1 | M | App · Web · Backend |
| S1 | Settings | Restore external-fleet Settings + rate / charge fields | P1 | L | App · Web · Backend · IAM |
| S2 | Settings | Standing charge: default allowance = duration + amount | P1 | M | App · Web · Backend |
| A1 | Access | Staff tab — agency staff with scoped access (no Settings) | P2 | L | App · Web · Backend |
| A2 | Access | Add the internal-fleet capabilities to IAM | P1 | M–L | Backend · IAM |
| N1 | Access | OTP redirect to agency admin (drivers without the app) | P2 | M–L | App · Web · Backend |
| N2 | Notify | WhatsApp trip dispatch + driver reply pipeline (no app needed) | P2 | L | Backend · Integration |

# 1. Vehicle module

### V1 — Remove Model & Model Year from the add form  [P0 · S]  App · Web

What: Drop the Model and Model Year fields from the vehicle create/edit form.

Why: The external agency doesn't track these; they add noise to a form that should be fast to fill.

Acceptance:

- Create and Edit vehicle forms no longer show Model / Model Year (app + web).

- Existing stored values are ignored / untouched; no validation depends on them.

With Model/Year gone, the vehicle-list card's third slot should fall back to something meaningful (e.g. capacity) rather than a stale year.

### V2 — Vehicle Type limited to SUV / Sedan / Hatchback  [P0 · S]  App · Web

What: The Vehicle Type dropdown should offer only SUV, Sedan, Hatchback.

Why: These are the only categories this agency operates; a shorter list speeds entry and keeps capacity auto-fill (V4) deterministic.

Acceptance:

- Type picker shows exactly these three options (app + web); no free-text “Other” for external fleet.

### V3 — Vehicle number optional on create  [P0 · S]  App · Web · Backend

What: Vehicle Number is no longer mandatory when creating a vehicle.

Why: Agencies often onboard a cab before the plate is confirmed, or use pooled / temporary vehicles.

Acceptance:

- Create succeeds with a blank vehicle number (app + web).

- Backend create mutation accepts a missing / empty vehicle number.

- Downstream displays handle a blank plate gracefully (show “—” / vehicle name instead).

Dependency: Backend validator currently expects a plate — needs relaxing (deploy-gated).

### V4 — Auto-fetch seating capacity  [P1 · M]  App · Web · Backend

What: When a vehicle is added, its seating capacity is filled automatically.

Why: Removes a manual step and keeps capacity consistent per vehicle class.

Open question — source of truth: How should capacity be derived?

- (a) A fixed default per Vehicle Type (e.g. Hatchback 5, Sedan 5, SUV 7) — simplest, no integration; or

- (b) Looked up from the vehicle number via an external RTO / registry service — heavier, needs an API and conflicts with V3 (plate optional).

Recommendation: Start with (a) type-based defaults, editable if needed. Confirm the exact seat counts per type.

### V5 — Create a vehicle inline from Trips  [P1 · M]  App · Web

What: In the Trips / allocation flow, allow creating a new vehicle on the spot, exactly like the existing inline “add new driver” action.

Why: A dispatcher assigning a trip shouldn't have to leave, go to Vehicles, add, and come back.

Acceptance:

- The assign screen exposes an “Add vehicle” action that opens the create form and, on success, selects the new vehicle for the trip (app + web).

# 2. Driver module

The driver module is otherwise approved as-is. One addition:

### D1 — OLD / NEW category when adding a driver  [P1 · S–M]  App · Web · Backend

What: Adding a driver asks for a category: OLD or NEW.

Why: The agency distinguishes established (OLD) drivers from newly onboarded (NEW) ones — likely for trust / assignment decisions and reporting.

Acceptance:

- Add-driver form has an OLD/NEW selector (app + web); value stored on the driver and shown on the list/detail.

Open question: Any behaviour tied to the category (filtering, restrictions), or is it purely a label for now?

# 3. Trips module

### T1 — Show trip date & time while assigning  [P0 · S–M]  App · Web

What: During assignment, the trip's scheduled date & time must be shown — the value set via the CP outcome or a direct CP.

Why: The dispatcher needs to see when the trip is for before picking a vehicle / driver and pickup time.

Acceptance:

- The allocate view shows the scheduled date + time carried from the originating CP (app + web).

### T2 — Highlight reassigned / edited trips  [P0 · S–M]  App · Web · Backend

What: A trip card that has been reassigned or edited should be visually distinct (badge / colour / “Updated” tag) from untouched cards.

Why: Lets everyone see at a glance that an assignment changed after it was first made.

Dependency: Needs a signal to detect “edited” — an updatedAt newer than assignment, or an explicit “reassigned” flag set by the reassign / edit action (small backend flag likely needed).

### T3 — Expiry extends to end of day  [P0 · S–M]  App · Web · Backend

What: A trip must stay live until the end of its scheduled day, and not expire the instant the scheduled time passes.

Why: Field reality — a 12:00 pickup that starts at 12:20 shouldn't already be “Expired”. Current behaviour flips to expired the second the time crosses, which is too aggressive.

Acceptance:

- Expiry is computed against end-of-day of the scheduled date, not scheduledTime.

- Applies everywhere expiry is derived (app lists, web tabs, backend). Keep the rule in one shared place so app and web agree.

### T4 — Extra-km field in trip completion, auto-priced  [P1 · M]  App · Web · Backend

What: In the trip completion detail, add a field to enter extra km travelled (for any reason). The extra amount is auto-calculated using the per-km rate set for that trip.

Why: Detours / extended trips need to be billed correctly without manual arithmetic.

Acceptance:

- Completion form has an “Extra km” input; entering it shows the computed extra charge (extra km × trip per-km rate) and stores it on the trip (app + web).

Dependency: Requires a per-km rate on the trip — comes from S1 (Settings). Build after, or alongside, Settings.

# 4. Settings module (external fleet)

### S1 — Restore external-fleet Settings + rate / charge fields  [P1 · L]  App · Web · Backend · IAM

What: Bring back the Settings page for external fleet, expanded with rate / charge fields. Monitored by the Internal Fleet Admin and Transport.assistantmanager.

Fields requested:

- Per km

- Package amount

- Betta (batta — driver daily allowance)

- Permit charges

- Permit taxes

- Standing charge (with AC) — see S2

- Waiting allowance

- Cancel allowance

- Toll charges

Why: These rates drive trip pricing (incl. T4 extra-km) and payouts; previously removed and now needed again, richer.

Acceptance:

- External-fleet Settings page exists (app + web) with all fields above; values persist per agency and feed trip pricing.

- Internal Fleet Admin and Transport.assistantmanager can view (and per A2, as permitted) these settings.

Open questions: Units / currency; which charges are agency defaults vs per-trip overrides; whether “with AC” implies a non-AC counterpart.

### S2 — Standing charge: default allowance (duration + amount)  [P1 · M]  App · Web · Backend

What: For standing charge, the external fleet admin sets a default allowance as a time duration paired with an amount (e.g. “up to N hours = ₹X, then …”).

Why: Standing / waiting time is billed against a configured baseline, set by the admin.

Open question: Is it a single duration→amount pair, or tiered slabs (e.g. first 2h free, then ₹X/h)? Confirm the exact structure.

# 5. Access & identity

### A1 — Staff tab for external agencies  [P2 · L]  App · Web · Backend

What: A new Staffs tab where the agency admin can add staff (with their details). These staff get the same access as the admin to manage drivers, vehicles, and assign trips for their own agency — except they cannot view or edit the Settings page.

Key constraints:

- Not associated with MMS — a separate, agency-scoped identity that can log into the app and manage assignment + drivers.

- Scoped to their agency only.

- Settings is excluded from their access.

Why: Agencies need to delegate day-to-day dispatch without handing over rate / settings control.

Open question — create-staff fields: Proposed minimum: Name, Mobile number (login identity), optional WhatsApp, role / label. Confirm the exact set and how they authenticate (OTP to their own number).

Reasoning: A new external, non-MMS auth / role surface — the highest-effort access item; scope carefully.

### A2 — Add internal-fleet capabilities to IAM  [P1 · M–L]  Backend · IAM

What: The capable internal-fleet options are added to IAM, so internal roles (Internal Fleet Admin, Transport.assistantmanager) get the right, explicit permissions — e.g. to monitor external-fleet Settings (S1) and manage fleet.

Why: Ties internal oversight to proper, grantable permissions instead of ad-hoc checks (consistent with the marketing.fleet.assign learning — explicit grants resolve reliably).

Acceptance:

- New / adjusted IAM permission keys listed in the catalog and grantable per staff / designation.

- Internal Fleet Admin + Transport.assistantmanager can be granted the monitoring / management rights S1 and the fleet flows require.

Dependency: Prerequisite for the internal-monitoring parts of S1.

### N1 — OTP redirect to agency admin  [P2 · M–L]  App · Web · Backend

What: An OTP feature that redirects to the agency admin, because not all drivers install the app.

Why: A driver who can't / won't install the app still needs to be actioned; routing the OTP to the agency admin lets the admin complete the step on the driver's behalf.

Open question — flow: Is the OTP a driver login delivered to / approved by the agency admin, an assignment confirmation the admin authorises, or does it pair with N2 (WhatsApp) so drivers never need the app? Decide with N2 — N2 may make N1 unnecessary for most cases.

### N2 — WhatsApp trip dispatch + driver reply pipeline  [P2 · L]  Backend · Integration

What: Use the default Manju Group WhatsApp automated messaging to:

- Send trip details to the assigned driver automatically once a trip is assigned.

- Let the driver reply on WhatsApp with the dashboard image + start km, which is parsed and written to the DB — so temporary / external drivers never need to install, update, or run the app.

Why: Removes the biggest friction for casual / temporary external drivers; the agency already trusts WhatsApp.

Reasoning — highest complexity in this document:

- Requires the WhatsApp Business API / automation platform already used for Manju Group messaging (confirm which; there is existing DPR WhatsApp automation to build on).

- Inbound parsing (matching a reply to the right trip, extracting km from free text, handling media) is the hard part — needs a robust matching key, e.g. a per-trip token in the outbound message.

- Media storage + DB update pipeline + failure / retry + audit.

Recommendation: Phased build — Phase 1: outbound trip-details message on assignment (low risk). Phase 2: inbound photo + km ingestion (the complex half).

# Suggested delivery sequence

Phase 1 — Quick wins (P0, mostly app+web UI): V1 remove model/year, V2 restrict types, V3 vehicle# optional, T1 show CP date/time, T2 highlight edited trips, T3 expiry to end-of-day.

Phase 2 — Medium features & dependencies (P1): V4 auto-capacity (confirm source), V5 inline create vehicle in Trips, D1 OLD/NEW driver category, A2 IAM internal-fleet options → then S1/S2 Settings → then T4 extra-km pricing (needs per-km from Settings).

Phase 3 — Large / integration (P2): A1 external agency Staff tab, N1 OTP-to-admin (decide with N2), N2 WhatsApp dispatch + driver reply pipeline (build outbound first, then inbound).

Rationale: Phase 1 ships visible value fast with little risk. Phase 2 is gated by Settings/IAM because pricing (T4) and internal monitoring depend on them. Phase 3 items are separate projects (new roles, auth, and a third-party messaging pipeline) and each deserves its own scoping.

# Consolidated open questions

- V4 — Seating capacity source: type-based defaults (recommended) vs plate lookup? If defaults, the exact seats per SUV / Sedan / Hatchback.

- V1 — With Model/Year gone, what should the vehicle-card third slot show?

- D1 — Does OLD/NEW drive any behaviour, or is it a label for now?

- T2 — What counts as “edited” (any field change, or specifically reassignment)?

- S1 — Currency / units; which charges are agency defaults vs per-trip overrides; does “with AC” imply a non-AC counterpart?

- S2 — Standing charge: single duration→amount, or tiered slabs?

- A1 — Exact create-staff fields, and how agency staff authenticate (OTP to their own mobile?).

- N1 — Precise OTP-to-admin flow, and whether it is superseded by N2.

- N2 — Which WhatsApp platform / number powers “Manju Group automated messaging”, and confirmation that inbound (driver → DB) ingestion is in scope for the first release.

# Notes on rollout

- Everything here spans app + web + backend; backend / Convex changes are deploy-gated and go through the normal prod deploy (this workstation can't reach prod Convex).

- Several items (S1, A2) interlock with the IAM permission model — land the IAM keys first so internal monitoring and grants resolve reliably.